### 

Project charter

Văn Lang Admissions

# Revision Table

|  |  |  |  |
| --- | --- | --- | --- |
| Author | Date | Reason for changes | Version |
| Hien Nguyen | 11/10/2016 | Initial the document | 1.0 |

Table of Contents

[Revision Table 1](#_Toc475703577)

[1. BACKGROUND 3](#_Toc475703578)

[2. GOALS 3](#_Toc475703579)

[3. SCOPE 3](#_Toc475703580)

[4. KEY STAKEHOLDERS 3](#_Toc475703581)

[5. PROJECT MILESTONES 4](#_Toc475703582)

[6. CONSTRAINTS, ASSUMPTION, RISKS AND DEPENENCIES 4](#_Toc475703583)

# BACKGROUND

Van Lang University is a non-public university, founded in 1995. Today, the school has 11,000 students enrolled. Every year, the recruitment of 3,000 new students enrolled. So, support systems that promote enrollment, and enrollment management is always an important priority.

# GOALS

This system manages 3,000 new students enrolled each year.

Students, who enrolled to Van Lang, will know all news, and be counseled about admissions by mobile devices.

# SCOPE

Currently is difficult to manage and inform news about admissions. This system will help admissions become easy.

1. KEY STAKEHOLDERS

|  |  |
| --- | --- |
| Customer | Nguyễn Thế Quang |
| Mentor | Lê Sĩ Phú |
| Project manager | Nguyễn Thái Hiền |
| Project team members | Trần Xuân Hải, Nguyễn Hoàng Anh Tài, Nguyễn Anh Khởi, Đoàn Anh Minh, Nguyễn Xuân Thái Hiền |

1. PROJECT MILESTONES

Start project EMOP#1 EMOP#2 EMOP#3

01/10/2016 02/11/2016 07/01/2016 13/05/2016

1. CONSTRAINTS, ASSUMPTION, RISKS AND DEPENENCIES

|  |  |
| --- | --- |
| Constraints | 1. Project lasted 30 weeks.  2. Project requires using AngularJS, NodeJS and MongoDB |
| Assumptions | 1. Everyone have a smart phone and Internet.  2. 3,000 new students enrolled every year. |
| Risks and Dependencies | 1. Using new technology. |

Approval Signatures

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
| [Name], Project Client |  | [Name], Project Sponsor |  | [Name], Project Manager |